## Slide 1
PDCA
Plan · Do · Check · Act
A comprehensive teaching guide to the fundamental four-phase improvement cycle
used worldwide in quality, operations, and continuous improvement.
P
QUALITY MANAGEMENT · TEACHING GUIDE
D
C
A
PLAN
DO
CHECK
ACT

## Slide 2: What is PDCA?
PDCA is an iterative four-step management method used for continuous improvement of processes and products.
PLAN
Identify the problem, analyze root causes, set goals, and develop a hypothesis for improvement.
DO
Implement the plan on a small scale. Run the experiment or pilot to test the hypothesis.
CHECK
Measure and analyze results. Compare outcomes against the expected goals and targets.
ACT
Standardize what works, discard what doesn't, and repeat the cycle with new knowledge.
Originally developed by Walter Shewhart in the 1930s and popularized by W. Edwards Deming. Also known as the Deming Wheel or Shewhart Cycle.

## Slide 3
PLAN
Key Questions to Ask
What is the problem we are trying to solve?
What data do we have? What do we need?
What are the possible root causes?
What is our goal / target state?
What change will likely improve the outcome?
How will we know if the change worked?
Planning Tools
5 Whys: Ask 'why' repeatedly to drill to the root cause
Fishbone Diagram: Map causes across categories (Man, Machine, Method...)
Pareto Chart: Identify the vital few causes (80/20 rule)
SMART Goals: Specific, Measurable, Achievable, Relevant, Time-bound
Process Map: Visualize the current state of the process flow
Key Insight: The quality of your PDCA cycle is only as good as the quality of your Plan. Invest 40-50% of your time here.

## Slide 4
DO
1
Communicate the Plan
Brief your team on the objectives, roles, timeline, and expected outcomes of the pilot.
2
Run on Small Scale
Implement the change in a controlled, limited scope (one team, one location, one shift) to minimize risk.
3
Collect Data
Record observations systematically. Capture both quantitative metrics and qualitative observations.
4
Document Everything
Track deviations from the plan, unexpected events, and any additional insights as they occur in real time.
Critical Rule: Never roll out changes company-wide in the DO phase. Small scale = controlled learning = lower risk.

## Slide 5
CHECK
Did It Work?
Compare actual vs. target metrics
Did we hit the goal?
By how much? (+/- variance)
Was improvement statistically meaningful?
Why Did It Work?
Which changes drove results?
Which changes had no effect?
Were there unexpected side effects?
What did we learn about the process?
What Should We Do?
Standardize (proceed to Act)?
Modify the approach?
Abandon and try differently?
Gather more data?
Measure both: Outcome metrics (did the goal change?) and Process metrics (did the process behave as expected?)

## Slide 6
ACT
Standardize (Adopt)
Change worked — scale it up
Update standard operating procedures (SOPs)
Train all staff on the new process
Implement monitoring systems
Communicate success to stakeholders
Set new baseline for next cycle
Modify (Adapt)
Partial success — refine and repeat
Identify what worked and what didn't
Revise your hypothesis
Update the Plan with new insights
Run another Do-Check-Act cycle
Focus improvement on failure points
Abandon (Discard)
Change failed — learn and restart
Document what you learned (negative data is valuable!)
Return to the current baseline
Reconsider root cause analysis
Test a different hypothesis
Begin a new PDCA cycle
The ACT phase is what makes PDCA a cycle: every outcome — success or failure — feeds the next Plan phase, compounding learning over time.

## Slide 7
The PDCA Continuous Improvement Cycle
PDCA
Continuous
Improvement
PLAN
Identify problem
Set goals
Develop hypothesis
DO
Run pilot
Collect data
Document results
ACT
Standardize
Modify or discard
Begin next cycle
CHECK
Analyze results
Compare to goals
Draw conclusions
Each completed cycle raises the performance baseline. The goal is not perfection in one cycle, but sustained improvement across many cycles.

## Slide 8
Manufacturing
Goal: Reduce defect rate on production line
P: Analyze defect patterns; hypothesis: operator training gap
D: Run 2-week training pilot on one shift
C: Defects down 40% on trained shift vs. control
A: Roll out training to all shifts; update onboarding
Healthcare
Goal: Reduce patient wait times in emergency department
P: Map patient flow; bottleneck at triage step
D: Pilot a fast-track lane for low-acuity patients
C: Average wait time reduced from 68 to 41 min
A: Make fast-track permanent; apply to other departments
Software Dev
Goal: Reduce time-to-deployment for new features
P: Identify manual testing as the key bottleneck
D: Implement automated test suite for one module
C: Deployment time cut by 35%; bug rate unchanged
A: Expand automation to all modules; update CI/CD pipeline
Education
Goal: Improve student pass rates in mathematics
P: Identify students struggling with algebra concepts
D: Pilot peer-tutoring sessions twice weekly
C: Tutored group improved scores by 18% vs. 4% control
A: Expand program; train more peer tutors
Retail
Goal: Reduce shopping cart abandonment online
P: Analyze checkout funnel; payment page has 70% drop-off
D: A/B test simplified one-page checkout on 20% of users
C: Cart completion rate up 22% in test group
A: Deploy new checkout to all users; monitor for 30 days
Logistics
Goal: Reduce last-mile delivery errors
P: Root cause: incorrect address data at point of entry
D: Test address validation popup at checkout for one region
C: Address errors down 55%; customer complaints down 38%
A: Roll out validation globally; retrain support team

## Slide 9
⚠ Common Mistake
✔ Better Approach
Skipping the Plan — jumping straight to solutions without diagnosing the root cause
Spend at least 40% of cycle time in the Plan phase. Use 5 Whys or fishbone analysis before proposing any solution.
Rolling out changes at full scale in the Do phase, treating PDCA like a project
Always run a controlled small-scale pilot first. The Do phase is for learning, not implementation.
Skipping the Check phase because 'we can see it's working' — relying on gut feel
Always compare actual data to the pre-defined success metrics established in the Plan phase.
Treating PDCA as a one-time project that ends after one cycle
The Act phase always triggers a new Plan phase. Even successful changes create new opportunities to improve.
Not documenting learnings — even 'failed' cycles produce valuable knowledge
Record all cycle outcomes in a knowledge base. Failed hypotheses help teams avoid repeating the same mistakes.

## Slide 10
PLAN
5 Whys
Drill to root cause by asking 'why' 5 times
Fishbone / Ishikawa Diagram
Visualize categories of potential causes
Pareto Chart (80/20)
Prioritize the vital few causes from the trivial many
Process Mapping
Document current state to spot inefficiencies
SMART Goal Framework
Define measurable, time-bound improvement targets
Benchmarking
Compare process performance to best-in-class standards
DO
Pilot / Proof of Concept
Run a small-scale test to minimize risk
Data Collection Plan
Define what, how, and when to measure
Run Charts
Track a metric over time during the pilot
Check Sheets
Structured form to collect and tally data
Gantt Chart
Schedule pilot activities and milestones
RACI Matrix
Clarify roles in the pilot team
CHECK
Control Charts (SPC)
Distinguish normal variation from special causes
Histogram
Visualize distribution of process output
Scatter Diagram
Explore relationships between two variables
Before vs. After Analysis
Compare baseline metrics to pilot results
A/B Testing
Compare test group to a control group statistically
Affinity Diagram
Group qualitative feedback into themes
ACT
Standard Operating Procedures
Document the new process in repeatable steps
Training Matrix
Plan and track retraining for all affected staff
Control Plan
Define monitoring to sustain improvements
Mistake-Proofing (Poka-yoke)
Design errors out of the process
Hoshin Kanri
Align improvement objectives top-down and bottom-up
Lessons Learned Log
Capture knowledge for future cycles

## Slide 11
Summary & Your Next Steps
Key Takeaways
PDCA is a scientific approach to change — form a hypothesis, test it, measure it, act on evidence.
Never scale before you check. The Do phase is for learning, not deployment.
A "failed" cycle is not a failure — it's the most valuable data you can collect.
The quality of your PLAN determines the quality of your entire cycle.
PDCA compounds: each cycle raises the baseline and informs the next.
Standardize wins in the Act phase, or you'll solve the same problem again next year.
Your Next Steps
1
Identify a real problem in your team or process — something measurable.
2
Run a 5 Whys analysis to find the most likely root cause.
3
Write a one-sentence hypothesis: 'If we do X, then Y will improve by Z.'
4
Design a small-scale pilot. Set a time limit (2-4 weeks).
5
Execute the pilot and collect data against your success metric.
6
Review results, make a decision (Standardize / Modify / Discard), and begin your next cycle.
"Every system is perfectly designed to get the results it gets." — W. Edwards Deming